**Sunday Feb 25**

Reviewed work assigned to Sean and Cameron. 3b is complete and 4a is complete except for a detailed SSD that Sean will work to get done before the exam. Discussed Daniell and Dylan’s assignments.

\*\*\* Please continue to upload all project documents to GitHub, even if unfinished.

Active Assignments

Daniell: Application State Model (4c)

Dylan: Application Class Model

Zach: Domain State Model

Next group meeting:

When – Sunday March 4th at 5pm

Where – Shelby 2nd Floor Study Room

* Daniell, Dylan, and Zach will present their work for the group
* Team will go over the next assignments

**Thursday Feb 22**

Compared concept statements and discussed high level application details.

Compiled 14 use cases for Sean to work off.

\*\*\* Please continue to upload all project documents to GitHub, even if unfinished.

Active Assignments

Sean: Application Interaction Model

Cameron: Conceptual Domain Model

Daniell: Expanded concept statement & knowledge of State Modeling

Next group meeting:

When – Sunday Feb 25th at 5pm

Where – Shelby 2nd Floor Study Room

* Sean and I will present our contributions to the rest of the team and answer any questions
* Team will go over the next assignments

**Sunday Feb 18**

Member assignments (Analysis Phase doc):

3(a) – All\*

3(b) – Cameron

3(c) – Zach

4(a) – Sean

4(b) – Dylan

4(c) – Daniell

Next group meeting:

When – Thursday Feb 22nd at 6pm

Where – The Shelby Study Room.

Bring – Homework 4

* We will look at each other’s Concept statements from HW4 and compile one Concept statement for the group to work off of for the Analysis Phase assignments.
* After the concept statement is put together, Cameron and Sean begin working on 3(b) and 4(a) to be delivered to the group Feb 25th.

Active Assignments:

All – Homework 4

Upcoming:

Group Meeting Sunday Feb 25th at 5pm